## Slide 1: Finance and Risk Public-Private Partnerships
Lowell Clary, President

## Slide 2: Types of P3s
Design-Build (DB)
Asset Management Contract
Design-Build-Operate-Maintain (DBOM)
Design-Build-Finance
Design-Build-Finance-Operate (DBFO)
Build-Operate-Transfer (BOT)
Build-Transfer-Operate (BTO)
Joint Development Agreement (JDA)
Concession
Asset Lease/Sale
Increasing Private Sector Role
M
B
F
D
P
B
D
R
M
M
B
F
D
R
M
B
F
D
P

## Slide 3: Design-Build-Finance
Tool to advance medium to large projects when funds are spread over time
Design-Build or Build Team borrows “gap” needed to advance the project and is paid back over time
Florida DOT has advanced numerous projects between at least 3 years totaling over $3 billion
Projects at or below the estimated cost and available funding.

## Slide 4: DBF - Financing
Finance options available for Project “gap”
Short-term bank loans –
  Tool readily available in Florida
  Line of Credit–drawn as needed for Project work
  Repayment backed/paid by earned Project/Contractor receipts
Short-term bond issue through a public “issuer”
  backed solely by the future earned Contractor receipts
  Public bond market or via private issue
Rating slightly below public entity credit

## Slide 5: “Types” of P3s in Transportation
Lease of Existing Asset
  Asset “Owner” leases the facility such as toll road for extended term for payment from private entity
Availability Payment
  Private entity provides DBFOM receives periodic payment from “Owner” for availability of facility
Revenue Risk
  Private entity provides DBFOM and assumes risk of revenue stream (usually tolls) for payment

## Slide 6: P3 - Sharing of Risk
The sharing/shifting of risk is a key benefit of P3s
The key is to balance the risk to the partner that can best manage/mitigate the risk.
  Environmental Clearances – public
  Right-of-Way – generally public, but can be private
  Permits – generally shared, but project specific
  Design/Construction – private
  Operations and/or Maintenance – private or public, depending on the goals of the project
Key part of P3 financial plan

## Slide 7: P3 Finance
Private equity partners
  Level and cap rate depends on risk and timing of risk
Lenders, much like typical mortgage/bond financing from banks and public bond market
  Bank Loans
  Private Activity Bonds
  Taxable Bonds
Other Options for Transportation – Government Loans
  U.S. DOT – TIFIA Loans (roads, bridges, transit, stations)
  U.S. DOT – RRIF Loans (passenger and freight rail, stations)
  Florida DOT – State Infrastructure Bank Loans

## Slide 8: Sample P3 Structure – Option 1
Design-Build JV - Infrastructure
O&M JV
Advisors:
Strategic
Legal
Financial
Forecasting
Public Relations
Engineers
Contractors
Engineer Subs
Construction Subs
Government Grants
Lenders
Investors
Concessionaire
Managing/Equity Partners
Engineers
Contractors
Engineer Subs
Construction Subs
Hand Off/Risk Allocation Agreement

## Slide 9: Sample P3 Structure – Option 2
Government Grants
Lenders
Investors
Design-Build JV - Infrastructure
EPC
Advisors:
Strategic
Legal
Financial
Forecasting
Public Relations
Concessionaire
Managing/Equity Partners
Equipment JV
(if needed)
Maintenance
Operations

## Slide 10: P3 “Cheaper” or “Better”
What are your project goals?
Cost of capital – No, due to public tax exempt bonds
Reduce Project costs – Depends on the proposals
Shift key Risks- Yes, if risk allocation is well done
  Design and Construction – cost and schedule certainty
  Operations and Maintenance:
    Performance Driven
    Cost certainty
    Proper State of Good Repair
Expertise/Innovation – Yes, if incentivized well

## Slide 11: Questions
Lowell Clary, President – Clary Consulting Company
  lowell.clary@claryconsulting.com
  850-212-7772
  www.claryconsulting.com